# LAFEA Non-Bucket Recovery-to-Render Concept Note

Current authority, NB-T4B qualification gap and controlled path to stage-vertical closure

| Current main f4445b32442b... | Accepted through NB-T4A | Active PR #242 / draft | Disposition UNRESOLVED_GATE |
| --- | --- | --- | --- |

The Non-Bucket foundation is accepted through NB-T4A. NB-T4B is substantially implemented but remains unmerged and unqualified because its final exact-head jobs never created executable steps or logs, and the branch is behind current main.

# 1. Executive summary

• Repository: reallaksh19/Advanced_Analysis. Current main at preparation: f4445b32442b2b563a30427db285130e86e309cc.

• NB-T4A is merged at 8390724e20df26dc11f7192c585ab2fb8d7d7c96 after an exact-head PASS. NB-T4B remains draft at PR #242, head 07f0fec5cf81c6d76f668efb270493c49a3262ae.

• The NB-T4B branch is 11 commits ahead and 20 behind current main, with merge base 070321a1a71459e3a679749e5e90ad8237c798ad.

• The immediate objective is current-main synchronization, executable exact-head certification, independent review, merge and post-merge certification—not new numerical or release scope.

# 2. Current-state snapshot

| Package | Status | Retained authority |
| --- | --- | --- |
| NB-T0 | Merged / PASS | Dedicated Non-Bucket certification boundary. |
| NB-T1 | Merged | Analytical and FEA stage-correct lifecycle profiles. |
| NB-T2 | Merged | SHA-256 source authority and current-core producer contracts. |
| NB-T3 | Merged | Registry v2 and governed composition roots. |
| NB-T4A | Merged / PASS | Explicit analysis-mesh evidence intake; no production mesher. |
| NB-T4B | Draft / unmerged | Execution/recovery lineage and sealed render packet implemented; exact-head evidence absent. |
| LAFEA.4 | Legacy authority | Five-DOF CST+DKT; no MITC production claim. |
| LAFEA.6 | Blocked | Engine not implemented. |
| Release | Not qualified | No convergence, code, report or release authority. |

# 3. Problem statement

• The current NB-T4B branch has no final executable exact-head evidence. Its jobs completed with steps and logs absent, which is infrastructure evidence, not product PASS or FAIL.

• Earlier executable evidence is supporting only and cannot certify the final branch head.

• Current main has advanced through unrelated Bucket B1/B2 contracts, so the feature branch must be refreshed and re-certified against the live repository composition.

• Merging the draft branch without exact-head and post-merge evidence would violate the Non-Bucket certification boundary.

# 4. Concept objective

SOURCE -> CANONICAL_MODEL -> ANALYSIS_GEOMETRY -> ANALYSIS_MESH -> CALCULATION_ACCEPTED -> EXECUTION -> RECOVERY -> SEALED_RENDER_PACKET -> RESULT_READY

The concept closes only the exact result-lineage and read-only rendering boundary. It does not create convergence, SCL, structural-stress, code, reporting or release evidence.

# 5. Scope and authority boundary

## In scope

• NB-T4B contracts, producer and bounded public exports.

• Exact source/model/geometry/mesh/execution/recovery/display lineage.

• Retained stage-result selection, element-local display projection and pick-map identity.

• Current-head certification, independent review, merge and post-merge certification.

## Out of scope

• Numerical-core, solver, production-mesher or shell-formulation changes.

• Cross-element averaging, shell nodal extrapolation, SCL, structural stress or code.

• MITC4/MITC3 production claims, LAFEA.6, Bucket/template execution and LFEA piping.

• Tolerance, benchmark expected-value or release-state changes.

# 6. Required architecture

## 6.1 Inputs

• A current, tamper-valid NB-T4A ANALYSIS_MESH evidence record.

• An already accepted retained stage calculation.

• Exact source, canonical-model and analysis-geometry parents.

• A stage-authorized field request, location and unit contract.

• Retained stage result evidence appropriate to the registered stage route.

## 6.2 Produced evidence

• Parent-bound EXECUTION evidence.

• Parent-bound RECOVERY evidence.

• A sealed LafeaRenderPacket.v2 with exact lineage.

• Display geometry, render profile, result paths and pick-map SHA-256 identities.

• Atomic RESULT_READY only after all records validate and register.

## 6.3 Result authority

| Stage/result family | Display source | Prohibited promotion |
| --- | --- | --- |
| LAFEA.3 T3 | Retained element-constant result | No cross-element averaging. |
| LAFEA.3 T6/Q8 | Exact selected integration point | No smoothing or nodal code use. |
| LAFEA.4 | Retained CST+DKT fixed surface/integration point | No MITC or shell-nodal extrapolation. |
| LAFEA.5 | Retained rawShellResult path | No attachment/code promotion. |
| All display values | PRODUCER_PROJECTED_DISPLAY_ONLY | Never SCL, code or release authority. |

# 7. Gap analysis

| Gap | Effect | Closure |
| --- | --- | --- |
| Branch behind main | Diff and compatibility are stale. | Refresh and re-audit the exact seven-file feature surface. |
| Zero-step jobs | No executable qualification. | Re-run when steps/logs can be retained. |
| Draft PR | No merge authority. | Exact-head PASS and independent review. |
| Older supporting runs | Not transferable. | Reproduce on final candidate head. |
| No post-merge evidence | Merge composition unqualified. | Run current-main certification after merge. |
| No convergence/code | Read-only/preliminary result only. | Preserve false readiness states. |

# 8. Controlled path forward

| Package | Workstream | Scope | Exit gate |
| --- | --- | --- | --- |
| NBR-0 | Freshness and ownership freeze | Read-only compare current main and PR #242; verify exact identities and seven-file ownership. | Accepted audit. |
| NBR-1 | Current-main synchronization | Refresh branch without changing governed feature authority. | Ahead/behind resolved; no out-of-scope conflicts. |
| NBR-2 | Exact-head qualification | Run dedicated, bounded, browser, build and hygiene ladders. | Visible steps, logs, artifacts and clean tree. |
| NBR-3 | Independent review and merge | Review lineage, stage selection, tamper and non-claims. | PR leaves draft only after acceptance. |
| NBR-4 | Post-merge certification | Certify merge commit/current main. | Non-Bucket and browser PASS. |
| NB-T5+ | Vertical closure | Analytical, continuum, shell, attachment and release tranches. | Separate user-authorized packages. |

# 9. Acceptance criteria

1. Final branch head is based on live main and retains the bounded feature diff.

2. All jobs create executable steps and downloadable logs.

3. Dedicated NB-T4B and retained Non-Bucket/core/workbench checks pass.

4. Hybrid browser, syntax, imports, build, patch hygiene and clean tree pass.

5. No numerical, shell, tolerance, benchmark or release authority changes.

6. CONVERGENCE_READY, CODE_READY and RELEASE_QUALIFIED remain false.

7. LAFEA.6 remains blocked.

8. Post-merge current-main certification passes.

# 10. Final disposition

Proceed with a replacement agent only after it passes the five-question gate. Initial authority is limited to NBR-0 and NBR-1. No merge, NB-T6 start or release claim is authorized before exact-head and post-merge evidence.